ARGO ANALYTICS  ·  PROPOSAL

Lee Enterprises

Conversational AI & Canonical Data Platform

Prepared by Argo Analytics    ·    Version 1    ·    May 2026

# Executive Summary

Lee has the right cloud foundation in place — BigQuery, MWAA/Airflow, dbt, and BI tooling through Looker and Domo — but the layers that turn raw data into governed, reusable assets are still emerging. There is no established medallion pattern, no canonical semantic model, and no governed path for AI-assisted analytics. This proposal establishes that framework, using subscription rates as the initial dataset to prove the pattern end-to-end.

This proposal lays out a phased program that turns Lee's existing BigQuery and dbt investment into a canonical, AI-ready data foundation. Phase 1 establishes a reusable subscription rates model and a governed conversational interface on top of it. Subsequent acquisitions onboard against that model instead of rebuilding from scratch.

Three outcomes drive the work:

• Foundational pattern.  Establish the medallion architecture, canonical modeling approach, and governance pattern that all future domains and acquisitions will follow.

• Analyst leverage.  Move routine subscription rates questions from "ticket the BI team" to natural-language self-serve, backed by governed SQL execution against trusted models.

• Acquisition leverage.  Position Lee to onboard the next acquisition against a canonical model rather than rebuilding pipelines and KPIs from scratch.

Phase 1 delivers a governed conversational AI experience over a canonical subscription rates model — proving the pattern on a high-value dataset before scaling. Phases 2 and 3 are directional; they activate only after Phase 1 validates adoption and ROI.

# Strategic Context

### What this proposal establishes

This proposal establishes four reusable patterns:

● Medallion layering in BigQuery. Raw → staging → intermediate → mart → AI-semantic, with consistent conventions across domains.

● Canonical semantic modeling. Source-agnostic dbt models defined once, mapped per source system. New sources map into the model rather than producing parallel ones.

● Governed AI orchestration. Context assembly, SQL generation, dry-run validation, scoped execution, and logging — the pattern that makes conversational AI safe for enterprise data.

● Repeatable acquisition onboarding. A documented playbook for mapping a new property's source data into the canonical layer and exposing it through the same governed consumption paths.

Phase 1 builds all four against the subscription rates dataset. Every subsequent domain and acquisition reuses the patterns rather than reinventing them.

### Current state

Lee operates a centralized cloud data platform with the right ingredients:

● AWS MWAA / Airflow for orchestration.

● GCS as a landing zone for source extracts.

● BigQuery as the analytical warehouse.

● dbt for transformation, with growing adoption.

● Looker and Domo for BI consumption.

The architecture is sound at the foundation. The gap is at the upper layers: there is no established medallion pattern, the dbt project is early in its maturity, semantic definitions are inconsistent across sources, and there is no governed path for AI-assisted analytics. Phase 1 closes those gaps for the subscription rates dataset and produces the framework that every future domain follows.

# Proposed Solution

A phased program that builds the canonical data foundation and the AI layer together..

### Architecture overview

The solution establishes three coordinated layers that together define Lee's analytics framework going forward:

• Canonical semantic models. Source-agnostic dbt models that consolidate per-property subscription rate data into a single shared definition. New acquisitions map into this model rather than producing parallel ones.

• AI-ready semantic layer. A purpose-built downstream layer in BigQuery designed for LLM consumption — denormalized where helpful, annotated with descriptions, paired with markdown context files that ground generated SQL.

• Conversational AI orchestration. An orchestration service that assembles context, prompts Gemini via Vertex AI, validates generated SQL with a BigQuery dry-run, executes against governed models, and returns grounded answers.

### Three consumption flows, one foundation

The platform supports three ways to consume governed data, all reading from the same models:

• Dashboards. Looker and Domo continue to serve curated reporting against gold models. No regression of existing capability.

• Direct SQL. Analysts query gold and AI-semantic models directly through their existing SQL IDE.

• Conversational AI. Business users ask questions in natural language and receive grounded, source-cited answers backed by governed SQL execution.

# Phase 1 — Subscription Rates Canonical Model + MVP Conversational
AI

### Scope

Phase 1 covers a single business dataset (subscription rates) end-to-end: from raw source data through canonical and AI-ready models, into a conversational interface with a prototype Teams-based or custom chatbot-style UI.

### In scope

• Canonical subscription rates model. Discovery, definition, and dbt build covering at least Falcon and DSI sources. Mapping pattern documented for future acquisitions.

• Gold + AI-semantic build-out. Production-grade gold subscription rates model and downstream AI-semantic model with annotations and descriptions.

• Markdown context framework. Versioned context files covering business definitions, synonyms, KPI logic, example questions, and acquisition-specific nuance. Stored in the dbt repo.

• AI orchestration service. Backend service that assembles context, calls Gemini via Vertex AI, validates generated SQL via BigQuery dry-run, executes, and returns grounded responses.

• Prototype Teams or custom chatbot-style UI. A lightweight conversational interface sufficient for validation, demo, and pilot rollout to a defined user group. Not a production-hardened enterprise app.

• Governance + access controls. IAM-based scoping of which models the AI can query, plus logging of all generated SQL and executions for audit.

• Documentation + handoff. Architecture docs, runbooks, onboarding pattern for new acquisitions, context-file authoring guide.

### Out of scope

• Additional business domains (advertising, audience, editorial) — addressable in follow-on phases.

• Production-grade Teams app (full enterprise distribution, SSO hardening, full admin tooling).

• dbt Semantic Layer API integration — Phase 2.

• Dataplex metadata integration — Phase 2.

• Persona-based autonomous agents — Phase 3.

• Vector knowledge graph / RAG over unstructured content.

### Acceptance criteria

Phase 1 is complete when:

• The canonical subscription rates model is in production, sourced from Falcon and DSI, with documented mapping logic.

• A defined set of pilot questions (agreed with Lee during discovery) can be asked in natural language and answered with grounded, accurate SQL execution.

• Governance controls restrict AI execution to approved models, and all executions are logged.

• Acquisition onboarding pattern is documented and reviewed with Lee leadership.

• Argo conducts a handoff and enablement session covering operations, context-file authoring, and runbook walk-through.

# Phases 2 & 3 — Directional

Phases 2 and 3 are illustrative, not committed. They activate only after Phase 1 demonstrates adoption and ROI, and they are scoped through separate SOWs.

### Phase 2 — Semantic & governance expansion

Adds depth to the foundation:

• Integrate the dbt Semantic Layer for governed metric contracts shared across BI and AI consumption.

• Integrate Dataplex for metadata, lineage, and policy-aware context assembly.

• Expand the canonical model to additional domains (advertising, audience).

• Onboard the first real acquisition end-to-end using the documented pattern.

### Phase 3 — Agentic AI layer

Once the semantic foundation is mature, introduce specialized agents:

• Persona agents (subscriber analytics, revenue ops, acquisition integration) with scoped tool access.

• Multi-step reasoning and cross-system workflow execution.

• Proactive insight generation against governed data.

Phase 3 deliberately follows the governance work in Phase 2. Agents without strong semantic grounding produce confident wrong answers, which erodes trust faster than no AI at all.

# Phase 1 — Level of Effort

### Phase 1 — Investment

Argo proposes a fixed-bid engagement of $20,000 for the scope defined above.

The estimated underlying effort is ~150 hours. Argo is investing the difference to support a clean launch of the platform pattern and to align incentives around getting the foundation right the first time.

Fixed scope includes everything in the In Scope list above. Items in the Out of Scope list, or new requests that emerge during the engagement, are addressed through a separate change order at the standard $200/hr rate.

GCP usage costs (Vertex AI / Gemini, BigQuery) are usage-based, separate from this engagement, and billed directly by Google to Lee. At pilot scale these are expected to be modest — low hundreds to low thousands per month.

Billing: 50% at engagement kickoff, 50% at delivery and handoff acceptance.

Why fixed-bid:

● Removes scope uncertainty for Lee on an AI-enabled engagement

● Establishes a clean foundation for follow-on platform work

# Assumptions

• BigQuery, MWAA/Airflow, dbt, Looker, and Domo remain the foundational stack.

• GCP Vertex AI / Gemini is the AI provider. No cross-cloud LLM evaluation in Phase 1.

• The prototype uses Microsoft Teams or a lightweight custom chatbot-style UI as the conversational entry point.

• KPI reconciliation requires named Lee stakeholders with authority to ratify canonical definitions when Falcon and DSI disagree.

• Subscription Rates is the Phase 1 dataset. Other domains follow in subsequent phases.

# Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| KPI reconciliation across Falcon and DSI stalls | Schedule slip; canonical model blocked | Named Lee owner per KPI; time-boxed decisions; document deltas explicitly |
| LLM hallucination on edge-case questions | Erodes user trust early | Dry-run validation; constrained schema scope; "I don't know" routing; logging + review |
| Pilot user adoption is thin | Hard to validate ROI | Pick pilot users with real recurring subscription rate questions; track resolved questions weekly |
| Source data gaps surface mid-build | Rework in gold layer | Schema and sample-data review in discovery before canonical model design is finalized |

# Next Steps

• Lee review of architecture and phased roadmap.

• Confirm Phase 1 scope and acceptance criteria with named Lee stakeholders.

• Identify the pilot user group and 10–15 seed questions to anchor discovery.

• Confirm Falcon and DSI as the Phase 1 source systems and assign data owners.

• Kickoff discovery sprint (week-by-week plan provided at SOW execution).